CS 192 Software Engineering II
Implementation Plan

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Remarks
1		Plan and prepare Sprint Review Checklist		Implementation Plan
		Code [What?]*		Source Code
		Test [What?]*		Test Scorecard Result	Use Test Scorecard done in CS 191
		Code Review [What?]*		Code Review Result
		Other activities... (Demo to client)
		Sprint Review		Sprint Review Document
		Sprint Retrospect		Sprint Retrospect Document	Link to Sprint Release Codes in GitHub
2	2/10/2016	Plan and prepare Sprint Review Checklist	Patrick Dominguiano	Implementation Plan
		Code: Synchronize Contacts	Justin Balderas	Source Code
		Code: Synchronize Calendar	Justin Balderas	Source Code
		Code: 1.0 Record of Event, Creating an Event	Justin Balderas	Source Code
		Code: 1.0 Record of Event, Deleting an Event	Justin Balderas	Source Code
		Code: 4.0 View Event, View the Event	Justin Balderas	Source Code
		Test: Synchronize Contacts	Patrick Dominguiano	Test Scorecard Result	Use Test Scorecard done in CS 191
		Test: Synchronize Calendar	Patrick Dominguiano	Test Scorecard Result
		Test: 1.0 Record of Event, Creating an Event	Patrick Dominguiano	Test Scorecard Result
		Test: 1.0 Record of Event, Deleting an Event	Patrick Dominguiano	Test Scorecard Result
		Test: 4.0 View Event, View the Event	Patrick Dominguiano	Test Scorecard Result
		Code Review	Patrick Dominguiano	Code Review Result
		Review with Client	Patrick Dominguiano	Sprint Review Document (from client)
		Sprint Review	Patrick Dominguiano	Sprint Review Document
		Sprint Retrospect	Angelica Dino	Sprint Retrospect Document	Link to Sprint Release Codes in GitHub