CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Justin Balderas / Date: February 5, 2016 / Project Name: Meetings and Attendance - iOS / Client: Sir Rommel Feria / Sprint Number: 1
What were the main lessons your team learned in this sprint? / We underestimated the time needed for doing our deliverables: 1) Synchronize Contacts, 2) Synchronize Calendar. We were greatly behind on our timeline because we just had MAC on our Windows Machines and yet we still need to study Swift. / The main lessons we learned in this sprint was to also allot time for bad scenarios to happen like what we experienced in this sprint. Also, we need to do deliverables right away to avoid procrastination / Describe one example of what went right in this sprint. / We have MAC OS X Mavericks on our Windows machines right now and Xcode 7. We successfully downloaded almost 6 GB in total of Mac .iso file, Virtual Box. After installing the .iso file on the Virtual Box, we then downloaded another 2 GB of Xcode 7 to have Swift as our platform in building the iOS app. / Describe one example of what went wrong in this sprint. / MAC on our Windows machine were lag most of the time. We didn’t met our deliverables. / What will you do differently on the next sprint based on your experience working on this current sprint? / On next sprints, we need to start as early as the sprint starts and finish as soon as possible. This is to avoid cramming and have time for unexpected delays. In line with this, we need to greatly exert effort and discipline in this project since we have a somehow incompatibility problem on technology.